Daily Standup Meeting Minutes

Attendees: Ezekiel Garcia, Giovani Labrador, Jonathan Iglesias, Eyaan Syed, Tristan Liebenberg

Team Leader: Ezekiel Garcia

Start time: 10:05 PM [01/31/2025]

End time:  10:20 PM [01/31/2025]

< Enter Team Member 1’s Name>: Ezekiel Garcia

●     How many hours did I work since the last meeting?

○   2

●     What was done since the last scrum meeting?

○ Testing on creating a framework was started with tools such as Jakarta, MailHog, and Google SMPT, but was unsuccessful.

●     What is planned to be done until the next scrum meeting?

○ Research the tools necessary to create the testing framework and how they operate, in order to be able to help out where needed.

●     What are the hurdles?

○ While research on our product is not difficult, the coding section has proven to be more challenging than anticipated.

< Enter Team Member 2’s Name>: Giovani Labrador

●     How many hours did I work since the last meeting?

○  2

●     What was done since the last scrum meeting?

○ Started attempting to implement the phishing framework

●     What is planned to be done until the next scrum meeting?

○ implementing the phishing detection framework

●     What are the hurdles?

○ Having to make a tough decision on the correct path forward

<Enter Team Member 3's Name>: Jonathan Iglesias

●     How many hours did I work since the last meeting?

○      2

●     What was done since the last scrum meeting?

○ continued on creating reporting tools

●     What is planned to be done until the next scrum meeting?

○  do more on creating reporting tools

●     What are the hurdles?

○  making sure the reporting tools work properly

<Enter Team Member 4's Name>:  Eyaan Syed

●   How many hours did I work since the last meeting?

○ 	2.5

● 	What was done since the last scrum meeting?

○  We talked about our individual tasks.

● 	What is planned to be done until the next scrum meeting?

○  I began started researching.

● 	What are the hurdles?

○  Identifying and thoroughly researching the appropriate topic.

<Enter Team Member 5's Name>: Tristin Liebenberg

●     How many hours did I work since the last meeting?

○    3.2

●     What was done since the last scrum meeting?

○ Continued working on the simulated phishing email system. Tested AI-integrated template design.

●     What is planned to be done until the next scrum meeting?

○ Work on getting a successful test email sent to a custom Outlook or Gmail inbox. Continue working on the AI template integration to see if it would be viable.

●     What are the hurdles?

○ Difficulty getting code to run due to errors with setting up the connection using our API key.