Daily Standup Meeting Minutes

Attendees: Ezekiel Garcia, Giovani Labrador, Jonathan Iglesias, Eyaan Syed, Tristan Liebenberg

Team Leader: Ezekiel Garcia

Start time: 9:05 PM [02/3/2025]

End time:  9:25 PM [02/3/2025]

< Enter Team Member 1’s Name>: Ezekiel Garcia

●     How many hours did I work since the last meeting?

○   2

●     What was done since the last scrum meeting?

○ A fake website login page was created as a testing ground for what our “phishing email” is trying to simulate.

●     What is planned to be done until the next scrum meeting?

○ Continue work on the project, most notably, the creation of the server that will act as our staging ground to test the Phishing Detection within a simulated inbox.

●     What are the hurdles?

○ I am unfamiliar with the tools used to create the server, and research is being done on them to figure out a better method.

< Enter Team Member 2’s Name>: Giovani Labrador

●     How many hours did I work since the last meeting?

○  2

●     What was done since the last scrum meeting?

○ Started attempting to implement the phishing framework

●     What is planned to be done until the next scrum meeting?

○ implementing the phishing detection framework

●     What are the hurdles?

○ Having to make a tough decision on the correct path forward

<Enter Team Member 3's Name>: Jonathan Iglesias

●     How many hours did I work since the last meeting?

○      2

●     What was done since the last scrum meeting?

○ continued on creating reporting tools

●     What is planned to be done until the next scrum meeting?

○  do more on creating reporting tools

●     What are the hurdles?

○  making sure the reporting tools work properly

<Enter Team Member 4's Name>:  Eyaan Syed

●   How many hours did I work since the last meeting?

○ 	2.5

● 	What was done since the last scrum meeting?

○  We talked about our individual tasks.

● 	What is planned to be done until the next scrum meeting?

○  I began started researching.

● 	What are the hurdles?

○  Identifying and thoroughly researching the appropriate topic.

<Enter Team Member 5's Name>: Tristin Liebenberg

●     How many hours did I work since the last meeting?

○    3.1

●     What was done since the last scrum meeting?

○ Continued working on the simulated phishing email system. Tested AI-integrated template design. Further researched automated template creation.

●     What is planned to be done until the next scrum meeting?

○ Work on getting a successful test email sent to a custom Outlook or Gmail inbox. Continue testing the AI template integration to see if it would be viable.

●     What are the hurdles?

○ Difficulty getting code to run due to errors with setting up the connection using our API key.